**Keeping Moms and Infants Healthy**

**Daily Meeting Minutes Sprints 1-6**

**Sprint 1**

**//You can navigate to an specific day through the table of contents to the left ⇐**

**Date: 05/18/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:13 pm | |
| **Date: 05/18/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Talked with the previous developer of the Project and the Product Owner  -Created new branches to start testing things  -Changed the Project Folder Structure  -Analyzed the components of the Project | -Continue to understand the code  -Learn differences between React and React-Native. | -Fixing the dependencies after moving files around in the Folder Restructuring  . |
| Michael | Today we met with the Product owner and absorbed the mindset for the project.  Began looking at the documentation of the project provided to us by the previous team. | Tomorrow I will focus on looking at the code and its structure. I also plan to get started on viewing tutorials regarding React Native to be better suited for working on the app. | Encountered some hurdles in getting the app functioning in my local environment. |
| Noe | Today I and my fellow teammates were able to meet up with PO.  Plus we discussed everything about the project and setting new goals,  and planning new ideas. | For tomorrow, I'm planning to get familiar with the code and the structure of the back-end and front-end. I have done React  but not React-native so planning to learn React-Native as much as I can to get on track of the project. | The problem I encountered for today was the Firebase account but we were able to fix it. |
| Amin | Started learning React Native. Looked at the code left to us by previous students. | Will continue to learn React Native. WIll continue to look at code left to us by previous students. | Did not know what the code was doing, will get to know React Native and all its dependencies to understand better. |

**Date: 05/19/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 05/19/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Got more familiarized with the code  -Studied some of the features of React Native  -Changed the Maps API from Apple Maps to Google Maps  -Got the app working on Android | -I plan to keep getting to know the code  -Learn more about the tech stack we are using, like Firebase  -Start working on the Backlog and user stories | -To test the change of API, we had to upload the app to TestFlight  -The app then kept breaking so I had to figure out how to fix it  -To get Android working I had to fix some of the kinks of the code |
| Michael | -Today, I kept going over the code provided to us by the previous team, particularly how the files operate coherently.  I also worked on getting the app started in my local environment and played around with it, navigated through some components. | Tomorrow I will continue looking into how development with React Native is used in a production environment. I am using various web and video tutorials to achieve this. | My main issue today was encountering problems to get the application running in my local environment but eventually figure sit out with help from the teams and the internet. |
| Noe | Today, I went over the coding, learning each component, function, and the databases.  I try to understand everything. Also, today I was able to register and login to the app. | For tomorrow, I plan to get more familiar with the code and maybe try to implement some coding. | The problem I encountered today was the registration, it will crash after I try to register.  but luckily we were able to fix it. |
| Amin | Continued to learn React Native. Looked at the code to make sense of it. | Continue to learn React Native, hope to be well informed in React Native in the next coming days. | Trying to figure out the code. |

**Date: 05/20/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:17 pm | |
| **Date: 05/20/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Studied the Backend technology Firebase  -Started the Backlog and Populated it with some user Stories  -Became more familiar with the code by looking at some of the Components | -Meeting with previous developer  -Populate the Backlog in order of User Story priority  -Keep getting familiar with the code | -No hurdles |
| Michael | -Followed a few tutorials on React Native online to be able to fully interpret the code and tech stack we are working with. | I will dedicate tomorrow to getting a solid grasp as to how our code works and looking at how the code coincides with the functionality of the app. | Encountered no issues in learning React Native |
| Noe | I was just preparing for the interview, so I did really nothing on the coding. | For tomorrow, I plan to get back on track with the coding and project. | No hurdles |
| Amin | Created a React Native app using a tutorial as practice and for learning purposes. | Continue to understand React Native workflow. Try and look at Firebase. | A few bugs regarding the tutorial app. |

**Date: 05/21/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:24 pm | |
| **Date: 05/21/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Meeting got postponed  -Got even more familiar with the code as I fixed some previous errors  -Resized the back button of the lowerPanelHeader to be just the back button image  -Implemented swipeUp and swipeDown on all pages of lowerPanel (previously just in one)  -Implemented a button to scroll up on press in the lowerPanel | -Actually have the meeting  -Groom/Kickstart the Backlog  -Keep getting familiar with the code Structure | -I experienced problems getting the button and swipes to work on the lower Panel because of my poor knowledge of the current code from last semester |
| Michael | Was able to play around with the app and see how the code reflects in the actual application. I made small changes in the code and got a better feel for how the code affects the application. As I looked through the code I researched documentation on certain methods and components of it. | We are going to have our kickoff meeting with the previous developer of the app to get a better understanding of the priorities in development. I also plan to further research the tech stack we are working with such as firebase and twilio. | I pulled from our development branch in git and had issues launching the application after doing so. Figured it out and now know what to watch out for given certain runtime errors. |
| Noe | I was fixing the App.js Expo Entry bug that I encountered. after I fixed it, then I just when over the coding and study  type props where passing in each component and then I drew a diagram with all the components to know the parents and children and to have a better understanding. | For tomorrow, I am planning to get more familiar with the firebases database and watch more tutorials on the firebase and meet up with Edu morales and ask some questions. | The only problem I encountered for today was the App.js expo entry.js that couldn't find it. But later we figured out. |
| Amin | Got with the team to look at a bug a few of us were having. We were able to figure out what was going on. Started looking at another React Native tutorial.  Did not get a chance to look at Firebase. | Will continue to look at the code and learn React Native. | Bugs in our code, but were resolved. |

**Date: 05/22/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 05/22/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Started trying to implement a button to pull up the lowerPanel from selection  -Had the Backlog Grooming meeting for 2 hours  -Started the Backlog and added about 10 user stories | -I plan to start the first user story assigned to me | nothing |
| Michael | Had a useful meeting with Eduardo that cleared up a lot of questions I had regarding the code. I continued to research firebase documentation after the meeting. | I plan to get comfortable with firebase and twilio’s API and start implementing small aspects of a feature into the application. | No hurdles. |
| Noe | We had that meeting with Eduardo, After he went over the code section and the each components firebase now I have a better understanding. Then I was just playing with the code, I created a little edit icon right next to the welcome bar. | For next time we meet up. I am planning to play with the code to have more familiar with it. | No hurdles. |
| Amin | Had an indepth look at the code with the team. Finished watching videos provided by my teammate. | Continue making sense of the code. Making sure I understand each part of the code. Being sure to ask questions. | No problems. |

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** | | **Start time:** NA  **End time:** NA | |
| **Date: 05/25/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Memorial Day  No meeting. | | | |

**Date: 05/26/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:26 pm | |
| **Date: 05/26/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Implemented a back button for the sign up process that takes you back a step and can take you back to the login page.  -Kept getting familiar with React Native. | -Learn about React Hooks  -Get familiar with the Project’s implementation of twilio  -Get started with the weekly messages user story. | -I experienced problems with the React States between components, that’s why I want to look into react hooks. |
| Michael | Worked at implementing an extra page in the signup section of the app that prompts the user for the age of the child for later use in another feature. (User Story 12) In doing this I further familiarized myself with the code. | I will continue working on User Story 12. | -I had many hurdles in manipulating the sign up process of the app. |
| Noe | I worked on the updated user information feature. where the user can go and change the Name, email, and password. But later I plan to update other information such as phone number and maybe other info. | For tomorrow, I plan to see if I can use the firebase database and updated information and stored. Also, I want to give some styles on the update info feature. | The only hurdles were passing the props of the user info. |
| Amin | Looked at issues and Github and have chosen an issue to follow through with. | Will continue working on the issue and will post an update to the github when progress is made. | Choosing which issue to address with the skill set I currently have. |

**Date: 05/27/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:32 pm | |
| **Date: 05/27/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Fixed the padding for the Sign up pages  -Learned about React Hooks  --Went over the twilio and Cloud functions implementation of the App. | -Continue with the Weekly Updates feature | -It was really hard to comprehend cloud functions and how the App implements them. |
| Michael | I got the extra sign up page for storing the baby’s age relatively working. It stills bugs out in storing the information and is not styled appropriately. | I will work on styling the page I created and fine tune the storing of the newly created value. In order to do this I need to review the rest of the code and common styling conventions to style the page appropriately. | - I encountered issues in coding in the styling of the page. |
| Noe | I worked on the weekly message using Twilio, I was able to figure out how to send messages to my phone. and I sent a lot of messages depending on the week of the baby's birth and the language of the device. Everything was going great unfortunately, until it crashed. | For tomorrow, I plan to see if I can fix the twilio message again and maybe ask Eduardo to check the server cloud. | Today, I have a lot of hurdles trying to set up a request for a message with Twilio. |
| Amin | Changed the user story I wanted to work on. Started working on it, looking at the app's structure and where I can implement my user story. | Tomorrow I will continue to work on the user story. | I had an error I was able to fix. |

**Date: 05/28/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:17 pm | |
| **Date: 05/28/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | I worked on the weekly messages user story.  Learned about React Redux, to possibly implement it in the app. | Keep working on the user story.  Have the Review meeting, and the Retro meeting. | Accidentally created infinite messages requests that kept sending messages to my phone. |
| Michael | I finished fine tuning the page in the sign-in feature of the application prompting the user for the child’s DOB. Completed user story 12. I also reviewed our account for twilio after being granted access by Eduardo. | I will work on optimizing the input field for the dates of birth throughout the account creation. | Had a few errors in finishing up the page but managed to fix them. |
| Noe | I got into many issues with the twilio, that couldn’t result the issue, but maybe tomorrow, I will figure out how to solve the issue. | Tomorrow I plan to solve the issues with the message with twilio and then later I will insert all the data into the json or javaScript to fetch it. | Today I ran into an infinite loop with the message with twilio. |
| Amin | Looked at how to implement texts of different languages into the learn screen. Implementing will take some time. | Implementation of text in the learn section of the app. | Trouble looking at where to put text. |

**Date: 05/29/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:22 pm | |
| **Date: 05/29/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Did the Review meeting and the retro meeting.  Implemented input permanence on the sign up steps. | For next time I plan to start implementing React Redux to the App. | No hurdles. |
| Michael | I reviewed the API tools for twilio. | I will work on optimizing the entering date functionality in the sign up process. | I encountered no hurdles because I was mostly reviewing documentation. |
| Noe | Today I was able to fix the infinity loop that I ran into yesterday, and Now I can send one message at a time. | I will be working on the setting and updating info section. | I encountered no hurdles for today. |
| Amin | Modified the language JSON files to include the STD information. Modified Resources to include STD tab. | Will continue work on the user story. | No hurdles. |

**Sprint 2**

**//You can navigate to an specific day through the table of contents to the left ⇐**

**Date: 06/01/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:35 pm | |
| **Date: 06/01/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | -Made sure that the sign-up header works with gender selection.  -Made sure that the date of birth of the baby value is stored in the database.  -Had the Sprint planning meeting  -Kept working on the weekly-messages user story. | -Start working on setting up a scheduled cloud function. | -I did not experience any hurdles today. |
| Michael | Attended the sprint planning meeting with the product owner. Then did some research regarding the information we would be placing in the resources tab of the application. | Will begin adding more sections to the Tips&Tricks tab of the application and touching up how it is organized. | Experienced no hurdles today. |
| Noe | today I didn't touch the code. I spent the day organizing the files for my branch and downloading Genymotion and android studio to get an emulator phone on my desktop. | Tomorrow, I plan to get the data on the Json file and help Gabriel with the logic behind the weekly message. | Experienced no hurdles for today. |
| Amin | Had a meeting with the PO regarding sprint 2. Kept working on learn. Looked at the code flow of the code to get a better understanding of how learn works. | If I cannot figure out what to do, I will ask group members for help. | Interpreting why the previous app developer put specific things into the code. |

**Date: 06/02/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:22 pm | |
| **Date: 06/02/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on the weekly messages cloud function  Created a cron job for the weekly messages so that it would trigger daily. | Keep working on the weekly messages cloud function | I struggled with the cloud functions’ syntax and the Express syntax. |
| Michael | Looked into submitting documents through a react native app for the implementation of a medical document upload feature. | I will set-up the tips and tricks tab of the app, upload necessary resources to be attached to it. I will also begin coding the document upload feature. | Encountered no hurdles. |
| Noe | Today I worked on the JSON files and added the weekMother and weekBaby messages. | Tomorrow, I plan to work on the edit section adding the logout button, edit information and the Upload files. | No hurdles for today. |
| Amin | Worked on the learn tab, figured out how to change how the buttons look and how to make them go to a new location. | Will add the information to the STD tab. Will try and make it into a sort of drop down menu. | Learn tab has lost the title and back button. Have not figured how to fix it. |

**Date: 06/03/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:22 pm | |
| **Date: 06/03/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Finished the weekly messages user story | Tomorrow I plan to start working on clinic sorting. | I did not experience any hurdles today. |
| Michael | Created the tips and tricks tab, fully implemented resources that the user can access. Being that we decided the medical document feature isn’t a priority, I also began coding the sorting of clinics by closest proximity. | Will finish implementing the sorting of clinics presented by closest proximity to the user. | Encountered some hurdles in referencing the newly created page of tips and tricks. |
| Noe | Today I worked on the Setting pages and adding a new Screen or page and implemented the goback arrow and logout error and I fetched the user data. | I plan to work on the Setting and try to see if I can store the new user information into the firebase database. | I experienced errors every time I would submit the updating information. |
| Amin | Looked at many kinds of drop down menus that can be used in the STD portion of the learn tab | Will continue looking into a drop down menu, and when all information is gathered will implement into the code. | Sorting through many instances of drop down menus for react native |

**Date: 06/04/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:07 pm | |
| **Date: 06/04/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on the clinic sorting user story | Keep working on the clinic sorting user story | Fetching the user current Location gives an error |
| Michael | Did not work on much today. Looked into clinic sorting | Plan to work on clinic sorting | Encountered no hurdles today |
| Noe | Today I worked on the Setting pages. I finally was able to store and update the information into the database and then after that I implement some styles to make it look nice, Now everything works. | I plan to work on the Setting page adding other fields such as pregnant status, infant, and baby Gender with drop-down list. | No hurdles for today. |
| Amin | Fixed the Learn and STDInfo files to not give an error that doesn’t allow for scrolling. Fixed Learn to make it show the header. | Will add the STD information to the STD tab. | The errors I had run into and have been fixed. |

**Date: 06/05/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:25 pm | |
| **Date: 06/05/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Finished the clinic sorting user story by finally fetching the current Location of the user. | Work on filtering the list of clinics by the services they offer. | No hurdles today. |
| Michael | Today I worked through resolving a merge conflict to our main development branch that affected the Tips&Tricks feature I had worked on. Also, began work on setting clinic sorting filters for 5, 10, 15, and 20 miles. | Tomorrow I plan to work on finishing the filtering of the clinic sort feature within the Find Care tab of the application. | Encountered some serious hurdles regarding the merge conflict we had and had to restructure some of the code. |
| Noe | Today I worked on the Setting pages. I implemented the drop-down fields for Gender, pregnant, infant, liveMiami, and gave some styles to make it look nice. | I plan to work on the styles for Android phones cause I realized that it looks different so it doesn't look good, so I plan to fix it especially the drop-down fields. | I really experienced a problem with choosing the gender field, but then I figured out. |
| Amin | For the most part finished the STD part of the Learn tab. All STD’s are a part of the section. | Will format the files to use a JSON file in the event of more STD are added. | No real hurdles. |

**Date: 06/08/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:20 pm | |
| **Date: 06/08/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started working on the filter clinics by services user story  Implemented a dropdown menu for the service filter selection. | Tomorrow I plan to continue working on the filter clinics by services user story | Today I experienced problems in adding the dropdown menu to the lower panel, however I was able to solve it by wrapping it with component notation. |
| Michael | I continued to work at the filtering clinics by proximity. Primarily worked on testing out the correct filtering method. | I plan to continue work on the filtering, primarily updating the clinics shown once the filtering parameter is picked by the user. | No serious hurdles today. |
| Noe | Today I worked on the Setting pages. I implement the field for baby birth dates. Also I styled for Android and IOS phones so I made it look better. | I plan to update the week field and nextWeek field. | In terms of hurdles, I really have a problem with the baby birth date field cause it changes the other dob field. |
| Amin | Started working on a new user story. This user story involves storing upcoming appointments. | Will continue to work on the new user story. | No real hurdles. |

**Date: 06/09/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:22 pm | |
| **Date: 06/09/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on the Filter by Services user story  Updated the json file with the services for consistency and conciseness | Tomorrow I plan to keep working on the Filter by Services user story | No hurdles. |
| Michael | I made progress with the clinic sorting user story. I got the filtering working properly and am still working at updating the state of the clinics that have already been sorted (printing out the filtered list of clinics). | Tomorrow I plan to finish the clinics sorting user story. | I am encountering a serious hurdle regarding the resetting of the clinics listed once they are filtered upon the user’s selection of the filtering parameters. |
| Noe | Today, I finished setting the Setting pages. I was able to update the week and next Week values ​​for the baby birth date. Also, I implement the language for English and Spanish in the fields and inputs. | I plan to work on the forgotten password feature. | No hurdles. |
| Amin | Made the STD tab in Learn more dynamic for when new STDs are needed to be added it would be easy to implement. | Will continue to work on storing appointments. | No hurdles. |

**Date: 06/10/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:17 pm | |
| **Date: 06/10/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Got the filter by Services to work  Added all the services as filters in the dropdown menu | Make the filter by distance and filter by service work together | I was having some errors with the filter method. |
| Michael | Worked on fine tuning filtering clinics for distance filtering. | Start working on the user story regarding the user being able to enter the medical information and documents | I had some bugs with the distance filtering |
| Noe | Today, I implemented the forgot password feature and I finished. I was able to reset the password of the user and now the user can create a new password based on the email if the email is invalid they can't reset it. | I plan to work on the error that I had an encounter with the login. | In terms of hurdles, so every time a user logout and tries to login back the sign-in button won't work sometimes it gets frozen. |
| Amin | Worked on the appointments tab in the tips and tricks/resources menu. | Will continue to work on the appointments tab. | No hurdles. |

**Date: 06/11/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 06/11/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Got both Filters to work simultaneously | Show distance in ClinicInfo  Add nextWeek value when updating user info | No hurdles. |
| Michael | Refactored the Tips&Tricks tab by naming it Resources, which better represents the nature of the tab. Began work on the medical document uploading user story of the Resources tab. | I will continue working on the medical document uploading user story. | No major hurdles today. |
| Noe | Today, I worked on the error that I had an encounter with the login back. | I will continue working on the login back error, I will see if I can fix it. | In terms of hurdles, so every time a user logout and tries to login back the sign-in button won't work sometimes it gets frozen. |
| Amin | Modeling appointments tab to look like the homepage. Having a button at the top right to add new appointments to the app. | Will continue to work on the appointments tab. | Trying to save the appointment information. |

**Date: 06/12/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:25 pm | |
| **Date: 06/12/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Added distance to show in clinicInfo  Added a button that resets the current filters to none | Next time I will work on implementing a TextInputMask for the date of births | No hurdles |
| Michael | I kept working on the medical documents upload user story. I implemented the separate tab and some of the page in which the upload would be done. | I plan to finish up this user story. | Encountered no hurdles. |
| Noe | Today, I worked on changing the styles for Setting and forgotPassword pages. | I plan to work on other issues. | In terms of hurdles, so the DOB user and DOB baby. Their values wouldn’t stay once the user creates a new account. |
| Amin | Worked on the Appointment tab allowing for the user to enter their appointments information in order to be reminded. | Will continue to work on the appointment tab so that it will put the information into a database. | Do not understand why react doesn’t consider my function to be a function. Figuring out Firebase. |

**Sprint 3**

**//You can navigate to an specific day through the table of contents to the left ⇐**

**Date: 06/15/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:21 pm | |
| **Date: 06/15/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Changed all sign up components to use functions  Filter button doesn't show up if there are no filters  Fixed Dropdown Text color | I will start implementing in-app notifications | No hurdles |
| Michael | Attended the meeting with the product owner.  Researched linking firebase storage documents with the users active in the realtime database. | I will begin implementing linking the user with the files stored in the buckets in firebase. | Major hurdle with tying users with exact storage documents |
| Noe | Today, I worked on the Setting page fixing the bug when it crashed for an old user account. | I plan to work on Setting testing if it crashes when using an old user account. | No hurdles |
| Amin | Modified the files to no longer ask for the child’s gender. Researching how to use React hooks to implement the Appointment tab. | Will implement React hooks into the Appointment tab to get it working. | Github. |

**Date: 06/16/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:30 pm | |
| **Date: 06/16/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started working on push notifications for the App.  Changed cog wheel to gray. | Continue working on the push notifications | Problems figuring out how to implement push notifications with Firebase |
| Michael | Worked on document upload feature | Continue work on document upload | No hurdles |
| Noe | Today, I worked on a Setting page fixing the bug that crashed for an old user account and fixed the styles for arrow back and logout icon. | I plan to change class to function and useEffect and useEffect useState hooks. | Just Warnings. |
| Amin | Made appointment files to not use classes. Started researching Firebase and how it can be used to hold the appointment information. | Implementing Firebase into the appointment files. | No Hurdles |

**Date: 06/17/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 06/17/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Get push notifications to work  Change some of the components to functions and use hooks | Get the push notifications to work on the foreground  Keep changing components to functions | Nothing |
| Michael | Got document picking working for solely images on the resources tab. Have a few bugs in the page. | Work on choosing all types of documents not just images and fix page bugs. | Encountered a few bugs with the back button and the document picker on the resources tab. |
| Noe | I just switch the class to function and hooks. | Tomorrow I plan to work on another issue. | No hurdles. |
| Amin | Created a separate Firebase database to test functions. | Will continue to work on database implementation of Appointments. | No hurdles |

**Date: 06/18/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:22 pm | |
| **Date: 06/18/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Changed a bunch of components to use functions and Hooks  Got the push notifications to work in the foreground | I will attempt to fix the app in Android  Also make the filter dropdowns only show up if the user clicks a button | Some components were very hard to transition to functions, because of imbedded logic |
| Michael | Worked on being able to choose all documents instead of just images. Resolved bugs on the documents page. | I will finish getting the document choosing to work and begin implementing an option to take a picture and save it from within that page. | No hurdles. |
| Noe | Today, I work on ForgetPasswpage switch class to function and useState and hooks. | I plan to work on other stories or help someone else finish the story. | In terms of hurdles, I didn't encounter hurdles. |
| Amin | Enabled the adding of appointment information into the database for later use. | Will allow for the extraction of information from the database. Displaying it to the user. | Working with database. |

**Date: 06/19/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:24 pm | |
| **Date: 06/19/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Button shows/hides the dropdown for the filters  Improved styling for the dropdowns  Send a push notification when new baby | Work on displaying a loading screen when fetching data  Fetch clinics from the Database  Transform LowerPanel component into functional with hooks | No hurdles |
| Michael | Implemented pulling up the camera to take a picture within the app | Working on uploading files to firebase | No hurdles |
| Noe | Today, I helped my teammate Amin setting up Appointment, Now the user can add appointments. | I plan to work on weekly messages and json files. | In terms of hurdles, it was to display all the appointments that the user created it. |
| Amin | Working on making the CSS look appealable. Added appointments to the database are now displayed to the user. | To make the CSS better and the usability. | No hurdles |

**Date: 06/22/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:16 pm | |
| **Date: 06/22/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Made goUp and goDown functions into one functions  Started implementing SMS reminder for the appointments | Keep working on the appointment reminders. | Nothing |
| Michael | Got the uploading to firebase working | I will continue working on loading the images into a document viewer in the app. | No hurdles |
| Noe | I was able to fixed some errors from the appointment component | Working on the weekly messages. | No hurdles |
| Amin | Worked on the css of appointments. | Keep working on the css of appointments. | No hurdles |

**Date: 06/23/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:25 pm | |
| **Date: 06/23/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Got the appointment reminder working  Got the auto delete appointments also working. | Further test both of the cloud functions  Start working on an Animation for the lowerPanel (up and down) | Nothing |
| Michael | Worked on formatting the documents upload page so that the options of uploading a file and viewing files are available simultaneously in the page. | I will continue working on the viewing of documents within the app. | A few hurdles with styling logistics. |
| Noe | Today, I implemented removed appointments manually. | I plan to work on how to refresh the page once the appointments have been deleted. | No hurdles. |
| Amin | Kept working on the css of appointments. | Keep working on the css of appointments. | No hurdles |

**Date: 06/24/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:13 pm | |
| **Date: 06/24/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Implemented loading screen for map  Implemented animation for lowerPanel moving up and down | Start working on the Firebase user Story | Deciphering the Animated API from expo, and implementing it to our app |
| Michael | Worked on the propagation of files stored within the app | Will continue work on this and add user based image access | Major hurdles with styling |
| Noe | Today, I implemented the loading spinning while the app fetched the data and also now the Appointment component refreshes once the appointment has been deleted. | I finally plan to work on weekly messages json files. | Dealing with reflecting the deleted appointment in the app. |
| Amin | Finished the CSS of appoinments. | Will continue to look over previous work to see if there are any improvements. | No Hurdles |

**Date: 06/25/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:20 pm | |
| **Date: 06/25/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started changing the Firebase class  Exported all the functions inside of Firebase.js | Keep working on the Firebase user story | No hurdles |
| Michael | Implemented user-based image access to the Firebase storage | Will continue to work on propagating all files in the user's folder into the application. | No major hurdles. |
| Noe | Today, I worked on fixing loading so I made it to stop when there are no appointments on it,  and change the loading gif now I believe it fits with the styles app. Also, I worked on the daily message JSON files. | I plan to continue working on weekly messages JSON files. | No hurdles. |
| Amin | Tried to improve some aspects of previously worked on components. | Will continue to look at working on components. | No hurdles |

**Date: 06/26/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:16 pm | |
| **Date: 06/26/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Almost finished the Firebase user story. What I’ve tested so far works, but there are still stuff to be tested | Finish Firebase user story  Fix a few minor bugs I’ve found | Some problems shifting the way the app interacts with Firebase |
| Michael | Worked on loading all the images into the users application from the Firebase cloud storage | I will finish this user story. | No hurdles. |
| Noe | Worked on the message weekly JSON. | I will finish the message | No hurdles. |
| Amin | Improved some aspects of what I have done. | Will continue work on improving components. | No hurdles |

**Sprint 4**

**//You can navigate to an specific day through the table of contents to the left ⇐**

**Date: 06/29/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:12 pm | |
| **Date: 06/15/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | I started working on fetching the clinics from the database | Keep working on fetching the clinics from the database | Promises |
| Michael | Dealt with merge conflicts with our working repo and mine. | Continue working on listing the files from the database onto the app. | No hurdles |
| Noe | I worked on fixing the logout icon and fixing other styles in terms of height by using the window appStyles. | I plan to continue improving the setting like implementing a gif after each submission. | In terms of hurdles, not hurdles. |
| Amin | Improved some aspects of what I have done. | Will continue work on improving components. | No hurdles |

**Date: 06/30/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:12 pm | |
| **Date: 06/30/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Clinics now fetch from DB  Changed getLocalizedText to be exported, instead of passed by props  Made some of the SelectionButtons to work with one Component called ‘SelectionButton’ | Keep working on ‘SelectionButton’ to be compatible with more selection Buttons | None |
| Michael | Attended the sprint planning meeting, worked on styling for documents page | Will continue working on listing all documents in the database | No hurdles |
| Noe | Meet up with PO and update Sprint Planning | Continue on the stories | NO hurdles |
| Amin | Worked on adding female condom information to files. | Will continue to add information. | No hurdles |

**Date: 07/01/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 07/01/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Finished abstracting SelectionButton  Started working on abstracting all other buttons into ‘Button’ component | Fix Filter Dropdown css style  Work on sign in crash | None |
| Michael | Worked on listing documents from the database. | Continue working on my user story | Ran into a few errors when playing with list\_all functions for firebase. |
| Noe | I worked on fixing the things that Jean asked for for the baby dob and infant, I also was searching for resources about resync the appointment from the calendar. | I plan to see if I can implement the sync appointments from calendar | None |
| Amin | Continued working on adding female condom information to the app. | Will continue to add information. | No hurdles |

**Date: 07/02/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:22 pm | |
| **Date: 07/02/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Improved dropdown filter css style  Fixed app crash on login | Start compiling a list of info we need from Jean  Clicking a Marker redirects to ClinicInfo | None |
| Michael | Managed merge conflicts and multiple errors in runtime. | I will be finishing up the documents upload page. | A few errors when running the new version of expo. |
| Noe | I worked on fixing the bug expo and I went to sleep. | I plan to continue to schedule sync calendar. | hurdles, the expo problem. |
| Amin | Refactored some components that I have worked on. Updating the JSON files to reflect the different languages. | Will continue to work on female condoms. | Expo did not work and had to go back to a previous version of expo for it to work properly. |

**Date: 07/03/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:17 pm | |
| **Date: 07/03/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Created a list for content request for Jean  Clicking a Marker redirects to ClinicInfo works | Start implementing a Marker with a different color in preparation for the shelters | None |
| Michael | Started working on implementing an input box for the user to be able to name their files after choosing a document to upload. | I will continue working on this to properly have the documents named. | A few hurdles with the input box not flowing with the choosing of the documents making it non-intuitive to the user. |
| Noe | I change the NewAppointment link to a plus icon and add time, date Picker so that we have better data. I figured out how to synchronize events from the calendar. | I will continue working on the synchronized events. | Getting a huge object everytime I synchronized events. |
| Amin | Kept adding information about the female condom. | Will continue to add the information. | Figuring out how to use selectionButton and button. |

**Date: 07/06/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:36 pm | |
| **Date: 07/06/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Made it some settings only updates edited information  Figured how to change Marker color | Put the shelters in the database  Keep working on Shelter user story in general | Nothing |
| Michael | FInished implementing the input box for the naming of the file being passed into the cloud. The name of the image also saves. | Will continue working on the listing of files in the user’s cloud-saved folder | No hurdles |
| Noe | I worked on synchronizing the appointments to the calendar and fixing the styles for android. | I plan to continue appointments to adjust little things to sync the calendar. | hurdles, the time format was giving me issues. |
| Amin | Worked on the female condom tab of the application. | Keep working on the female condom. | Figuring out how to show the information gathered for the female condom. |

**Date: 07/07/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 07/07/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | I put the shelters in the database | Keep working on the shelters user story | No Hurdles |
| Michael | Worked on the user pulling the whole list of data from the cloud. | Continue work on this user story. Hopefully finally be done. | No major hurdles |
| Noe | I just refactor the appointment components code, just make it clean and readable and I fixed the plus icon issue. | tomorrow, I may not do much code tomorrow cause I'm going to take the covid exam. | No Hurdles. |
| Amin | Worked on trying to make the components connect. | Will continue to work on connecting the components. | Expo is not giving better explanation for why some things don’t work. |

**Date: 07/08/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:18 pm | |
| **Date: 07/08/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started working on fetching the shelters from the database | Keep working on the shelter user story | Nothing |
| Michael | Worked on formatting the files displayed. | Finish up the documents page. | No hurdles |
| Noe | I implemented a way to delete an appointment/event to your calendar once a user creates an appointment in the NuMom app. | Working on the doctors/specialties names | Getting the event id. |
| Amin | Got to make the components connect without adding to the if statement. Mapped the information from a js file to be displayed. | Will make the information not look bad and follow the UI scheme. | No hurdles |

**Date: 07/09/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:34 pm | |
| **Date: 07/09/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Got the shelters to show in the Map  Implemented the Shelters tab with the shelters inside of it | Work on ShelterInfo component | Nothing |
| Michael | Worked on a bug that appeared with the input box displayed over the files page. | Fine tune the documents page | Major bug |
| Noe | I worked on the references names from doctors and specialties. | I will continue working on the references names. | No hurdles |
| Amin | Made the information look better. | Try and make the list into object or to work on adding zika stuff to the app. | No hurdles |

**Date: 07/10/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:23 pm | |
| **Date: 07/10/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Finished the shelter user story.  Fixed an issue with scroll Up and Down  Moved the STD translations onto different json files.  Fixed weekly messages according to the updated json files.  Created an object for the components on LowerPanel | Work on adding the translated Services in other languages | Nothing |
| Michael | Finished the document upload page. I am still dealing with a few bugs in terms of the consistency of the flow of the page. | Fix up bugs in the documents page. | A few bugs and flow inconsistencies that I am still dealing with. These are minor but still there. |
| Noe | Finished the Names References. Now users can add References doctors and Medical specialities in the app. | Add a way to call or email the doctor, medical specialities. | Nothing. |
| Amin | Made fc into female condom, added creole of stds, and added zika and hepatitis resources. | Will look at improving what I have. | Nothing |

**Sprint 5**

**//You can navigate to an specific day through the table of contents to the left ⇐**

**Date:07/13/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:12 pm | |
| **Date: 07/13/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started implementing the Clinic Services in Spanish | Start working on the lowerPanel fullscreen user story | No hurdles |
| Michael | Worked on bugs in the documents page. | Will continue working on this and start another user story | No hurdles |
| Noe | Today, I worked on fixing some styles for Android and adding some Translation for Spanish. | Tomorrow will be working on the next stories | No hurdles. |
| Amin | Today I worked on making some of my components better. | Tomorrow will fix the std names not showing. | No hurdles. |

**Date:07/14/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 07/14/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started working on the lowerPanel fullscreen user story | Continue working on that user story | Nothing |
| Michael | Continued work on bugs on the documents page | Continue working on this | No hurdles |
| Noe | Fixed mostly all the size for Android the styles and look. | Will work on the IOS styles and look. | Installing the program on the mac to use Xcode simulator for Iphone. |
| Amin | Worked on std names showing up. | Will work on documentation. | No hurdles |

**Date:07/15/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:17 pm | |
| **Date: 07/15/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Finished the fullscreen lower Panel user story  Made the lower Panel show the resource tab | Start working on fetching the Creole language from the device. | Nothing |
| Michael | Worked on merging my branch with develop | Will work on making the ‘miles’ in the filters for clinics translated to whichever language the user is using | No hurdles |
| Noe | Worked fixing the Styles for iOS for Iphone SE and fixed the Gear and the logout icons for that specific phone. | will continue on fixing the style for iOS. | Hurdle on running on my Mac. |
| Amin | Worked on code documentation. | Continue to work on documentation. | No hurdles |

**Date:07/16/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:13 pm | |
| **Date: 07/16/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started working on fetching the Creole language from ios and Android | Continue working on the Creole language fetching | Nothing really |
| Michael | Fixed the initial rendering of the list of documents. Was not rendering without pressing the button before | Will work on fixing the re-rendering of the documents list when a new document is uploaded. | No hurdles |
| Noe | Worked on fixing the forgotPassword error, fixing the text for condomSteps, and cleaning some death code. | Working on the documentation. | No hurdles. |
| Amin | Worked on making the Female Condom steps look better. Worked on code documentation. | Continued to work on documentation. | No hurdles |

**Date:07/17/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:19 pm | |
| **Date: 07/17/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | I finished the Creole user story.  Started working on Documentation | Keep working on documentation | Nothing |
| Michael | Worked on fixing the re-rendering of the documents list when a new document is uploaded. | Working on documentation. | No hurdles |
| Noe | Fixing the plus icon, I moved to the right. | Keep working on documentation | No hurdles. |
| Amin | Worked on code documentation. | Continue to work on documentation. | No hurdles |

**Date:07/20/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:15 pm | |
| **Date: 07/20/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Started working on Documenting the parts of the code I Programmed | Continue working on the Documentation | Nothing |
| Michael | Worked on documentation for the code. Researched diagrams for final deliverables. | Continue working on the final deliverables. | No hurdles. |
| Noe | Worked on the documentation, commented and provided some description for some of the methods and functions that we implemented. | Continue working on the documentation. | No hurdles. |
| Amin | Worked on code documentation. Started work on final deliverable documentation. | Continue to work on documentation. | No hurdles |

**Date:07/21/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:16 pm | |
| **Date: 07/21/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Kept working on the Documentation | Continue working on the Documentation | No hurdles |
| Michael | Began drafting use-case diagrams for the components of the application I worked on. | Continue working on the diagrams necessary for the final deliverables. | No hurdles. |
| Noe | Continued working on the documentation | Continue working on the documentation | No hurdles |
| Amin | Continued working on documentation | Continue working on the documentation | No hurdles |

**Date:07/22/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:18 pm | |
| **Date: 07/22/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Kept working on the Documentation | Continue working on the Documentation | No hurdles |
| Michael | Finished use-case diagram, began work on the sequence diagram. | Continue working on final deliverables. | No hurdles. |
| Noe | Continued working on the documentation | Continue working on the documentation | No hurdles |
| Amin | Continued working on documentation | Continue working on the documentation | No hurdles |

**Date:07/23/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:09 pm | |
| **Date: 07/23/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Kept working on the Documentation | Continue working on the Documentation | No hurdles |
| Michael | Finished sequence diagram. | Continue working on final deliverables. | No hurdles. |
| Noe | Continued working on the documentation | Continue working on the documentation | No hurdles |
| Amin | Continued working on documentation | Continue working on the documentation | No hurdles |

**Date:07/24/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:22 pm | |
| **Date: 07/24/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Kept working on the Documentation | Continue working on the Documentation | No hurdles |
| Michael | Began work on other components of the final deliverables. | Continue working on final deliverables. | No hurdles. |
| Noe | Continued working on the documentation | Continue working on the documentation | No hurdles |
| Amin | Continued working on documentation | Continue working on the documentation | No hurdles |

**Sprint 6**

**//You can navigate to an specific day through the table of contents to the left ⇐**

**Date:07/27/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:14 pm | |
| **Date: 07/27/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on the Use case Diagrams | Work on Sequence Diagrams | No hurdles. |
| Michael | Finished the poster for the final deliverables. | Work on slides for presentation for final deliverables. | No hurdles. |
| Noe | Worked on the diagrams. | Work on the poster. | No hurdles. |
| Amin | Worked on use case diagrams. | Will work on sequence diagram | No hurdle |

**Date:07/28/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:32 pm | |
| **Date: 07/28/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on Sequence Diagrams | Work on Class Diagram | No hurdles. |
| Michael | Finished slides for presentation for final deliverables. | Work on document for presentation for final deliverables. | No hurdles |
| Noe | Try to Finish up the poster. | Continue working on the poster.. | No hurdles |
| Amin | Worked on sequence diagram. | Will work on class diagram | No hurdle |

**Date:07/29/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:07 pm | |
| **Date: 07/29/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on the Class Diagram | Work on the Poster | No hurdles. |
| Michael | Worked on document for presentation for final deliverables. | Continue work on document for presentation for final deliverables. | No hurdles. |
| Noe | Finished up the poster. | work on document for presentation for final deliverables. | No hurdles. |
| Amin | Worked on a class diagram. | Will work on sequence diagram | No hurdle |

**Date:07/30/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:18 pm | |
| **Date: 07/30/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on the Poster | Work on the Presentation Powerpoint | No hurdles. |
| Michael | Finished document for presentation for final deliverables. | Work on videos for final deliverables. | No hurdles. |
| Noe | Working on the system diagram and working on the slides of the presentation | Continue working on the slides of the presentation | No hurdles. |
| Amin | Worked on my poster. | Will work on video. | No hurdle |

**Date:07/31/2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project:** Keeping Moms & Infants Healthy  **Attendees:** Gabriel, Noe, Amin, Michael | | **Start time:** 8:00 pm  **End time:** 8:14 pm | |
| **Date: 07/31/2020** | **Today** | **Tomorrow** | **Hurdles** |
| Gabriel | Worked on the Presentation PowerPoint | I will go over the deliverable to make sure that everything is correct | No hurdles. |
| Michael | Finished videos for final deliverables. | Review final deliverables for any errors. | No hurdles. |
| Noe | Worked on the video for the final deliverables. | Will look over all the final documentation and see if it needs to do some changes or edit. | No hurdles. |
| Amin | Worked on video. | Will look over the final document to see what is needed and do such. | No hurdle |